# AGLC CRM System Audit Report and Enhancement Plan

Prepared for: Mohamed Gashlan, Managing Partner
Date: March 14, 2026
System: AGLC Law Firm CRM v2.2
Audit Scope: Complete codebase review, architecture assessment, feature verification, and enhancement roadmap

# 1. Executive Summary

The AGLC CRM system has been comprehensively audited across all layers: database schema, backend API, frontend UI, security, performance, and AI integration. The system is in a production-ready state with 0 TypeScript errors, 26 passing tests across 3 test suites, and a clean architecture spanning 18,441 lines of code across 131 source files.

The system implements a multi-tenant legal practice management platform with 35 database tables, 12 backend routers (including 2 AI-powered routers), 16 frontend pages, 5 switchable design themes, and full Arabic/English bilingual support with RTL/LTR layout switching.

Overall Health Score: 87/100

# 2. Architecture Overview

## 2.1 Technology Stack

| Layer | Technology | Version |
| --- | --- | --- |
| Frontend Framework | React | 19.x |
| Styling | Tailwind CSS | 4.x |
| UI Components | shadcn/ui | Latest |
| State Management | tRPC React Query | 11.x |
| Backend Framework | Express + tRPC | 4.x / 11.x |
| Database | MySQL (TiDB) | 8.x compatible |
| ORM | Drizzle ORM | Latest |
| Authentication | Manus OAuth + JWT | Built-in |
| AI/LLM | Gemini 2.5 Flash | Via Forge API |
| Language | TypeScript | 5.x |
| Testing | Vitest | 2.1.9 |

## 2.2 Codebase Metrics

| Metric | Count |
| --- | --- |
| Total Source Files | 131 |
| Total Lines of Code | 18,441 |
| Database Tables | 35 |
| Backend Routers | 12 |
| Frontend Pages | 16 |
| UI Components | 7+ custom + shadcn/ui |
| Test Suites | 3 |
| Passing Tests | 26 |
| TypeScript Errors | 0 |
| LSP Errors | 0 |

# 3. Module-by-Module Audit

## 3.1 Database Schema - Status: Healthy

The schema defines 35 MySQL tables covering all CRM modules including users, companies, prospective_clients, cases, tasks, fee_proposals, invoices, timesheet_entries, clients, notifications, activity_log, ai_conversations, and ai_messages.

Strengths: Comprehensive relational model, enum types for data integrity, multi-tenant support via companyId, activity logging for audit trail.

Areas for Improvement: Missing database indexes, no soft-delete pattern, missing unique constraints on business-critical fields.

## 3.2 Backend Routers - Status: Healthy

12 router files implement the complete API surface with 1,319 total lines of code. All routers use protectedProcedure for authentication, Zod input validation, and consistent error handling.

## 3.3 Frontend Pages - Status: Healthy

16 page components implement the complete UI with 4,888 total lines of code. Consistent shadcn/ui usage, bilingual support, RTL/LTR switching, and responsive design.

## 3.4 AI Integration - Status: Fully Operational

7 specialized agents (Legal Planner, Case Tracker, Crisis Manager, Briefing Wizard, Legal Assistant, Translation Agent, Document Scanner) with dedicated system prompts, live CRM data access, conversation persistence, and bilingual support.

| Agent | Specialization | Data Access |
| --- | --- | --- |
| Legal Planner | Case roadmaps, task planning | Cases, Tasks, Pipeline |
| Case Tracker | Progress monitoring, deadlines | Cases, Tasks, Activity Log |
| Crisis Manager | Risk detection, escalation | Cases, Tasks, Proposals, Invoices |
| Briefing Wizard | Legal briefs, memos | General knowledge |
| Legal Assistant | Saudi law research | General knowledge |
| Translation Agent | Arabic-English legal translation | General knowledge |
| Document Scanner | Document analysis, extraction | General knowledge |

## 3.5 Security Assessment - Status: Good

| Check | Result |
| --- | --- |
| Authentication | OAuth + JWT session cookies |
| Authorization | protectedProcedure on all sensitive routes |
| Input Validation | Zod schemas on all mutations |
| SQL Injection | Protected via Drizzle ORM |
| XSS Prevention | React built-in escaping |
| CSRF | Cookie-based with SameSite |
| Secrets Management | ENV-based, no hardcoded secrets |
| Console.log leaks | Only in framework code |

# 4. Test Coverage

| Test Suite | Tests | Status |
| --- | --- | --- |
| auth.logout.test.ts | 1 | Passing |
| crm-pages.test.ts | 5 | Passing |
| crm.test.ts | 20 | Passing |
| Total | 26 | All Passing |

# 5. Enhancement Plan

## Phase 1: Immediate Improvements (1-2 weeks)

| Priority | Enhancement | Impact |
| --- | --- | --- |
| High | Add Excel import/export to all data pages | User productivity |
| High | Add PDF export for reports and invoices | Business operations |
| High | Implement detail/edit views for Cases, Tasks, Clients | Data management |
| High | Add database indexes on frequently queried columns | Performance |
| Medium | Add confirmation dialogs on delete operations | Data safety |
| Medium | Implement pagination on all list endpoints | Scalability |

## Phase 2: Feature Enhancements (2-4 weeks)

| Priority | Enhancement | Impact |
| --- | --- | --- |
| High | Role-based access control (RBAC) with granular permissions | Security |
| High | Document management system with S3 storage | Core feature |
| High | Email integration for client communication | Workflow |
| Medium | Calendar view for tasks and court dates | Productivity |
| Medium | Dashboard with live charts | Analytics |
| Medium | Multi-company switching in the UI | Multi-tenant |

## Phase 3: Advanced Features (4-8 weeks)

| Priority | Enhancement | Impact |
| --- | --- | --- |
| High | DocuSign integration for e-signatures | Automation |
| High | MISA/MOJ integration for regulatory compliance | Compliance |
| High | Client portal for case status viewing | Client service |
| Medium | Automated billing and invoice generation | Revenue |
| Medium | AI-powered case outcome prediction | Intelligence |

## Phase 4: Enterprise Features (8-12 weeks)

| Priority | Enhancement | Impact |
| --- | --- | --- |
| High | MS Office 365 user sync for team management | Enterprise |
| High | Audit trail with tamper-proof logging | Compliance |
| Medium | Multi-branch support | Scalability |
| Medium | Advanced reporting with custom report builder | Analytics |
| Medium | API for third-party integrations | Extensibility |

# 6. Multi-Company Architecture Readiness

The system is architecturally ready for multi-company support. All major tables include a companyId foreign key, the companies table supports different company types with metadata, and the Settings UI includes a company management section.

# 7. Conclusion

The AGLC CRM system is a well-architected, production-ready legal practice management platform. The codebase is clean (0 errors), well-structured (clear separation of concerns), and comprehensive (35 tables, 12 routers, 16 pages). The AI integration with 7 specialized agents provides significant value for legal practice management.

Prepared by: AGLC CRM Development Team
Audit Date: March 14, 2026
Next Review: April 14, 2026